EIS Core Team Studies

Week beginning 9th November

As of 7th November 11:35 UT, the disk is largely free of activity apart from the small AR 10973 near the West limb. An extended N- polar CH (EIT/195 Å) has now developed. There is also a S-located on-disc CH approaching the West limb.

0_a. Continue with SYNOP001 at Sun-centre during each XRT SYNOP.

0_b. SYNOP002 to be run Mondays on Sun-centre QS; once per week.

0_c. EIS participation in mission co-alignment studies as required

0_d. GSFC EUNIS rocket flight for EIS absolute calibration currently scheduled for

Tuesday 6 November 2007; single launch window: 18:00 UT – 18:40 UT.

Schedule gives Hinode freedom from SAA during EIS raster #3. First possible

backup date is 13th November

0_e. Test SYNOP 003 (Harry Warren) when it becomes available

0_f. Do not run HPW001_FULLCCD_v2 due to compression problems.

1. Second week of SUMER campaign – November, 9 to November, 16

- Enrico Landi at ISAS, EIS planner and Davina Innes at MPI, Lindau,

SUMER campaign coordinators

- Hinode support envisaged for approx 12 hours/day.

- See http://www.mps.mpg.de/homes/theissen/scr/planning/index.html

HOP 45A – SUMER campaign #13 - Waves in front of/back side of (north/south)

polar jets

(11/10; 11/11; 11/12;11/16) Imada and Teriaca

HOP 39 - SUMER campaign #9 - Characterize Fast & Slow S Wind Source Regions

(11/10; 11/12; 11/16), Landi, Miralles, Wilhelm

HOP 32 - SUMER campaign #4 - The magnetic structure of macrospicules

(11/10), J.G. Doyle, (North pole)

HOP 49 - SUMER campaign #10 - Doppler Shifts in X-ray Jets (TOO)

(11/11), D. Innes

HOP 40 - SUMER campaign #3 - coronal hole

(11/11), S. Kamio et al.,

HOP 31 - SUMER campaign #7 - Coronal holes boundary

(11/12; 11/14; 11/16) M. Madajarska

HOP 48 - SUMER campaign #6 - Chromos Heating, 3-D structure/evolution of

filaments/prominences

(11/13; 11/15), D. Innes

HOP 27 - SUMER campaign #5 – Te, ne and 3-D structure of active region loops,

(11/13; 11/15), D. Innes

HOP 51 - SUMER campaign  #12 - Multi temperature observation of the Quiet Sun

(11/13; 11/15), K. Matsuzaki

HOP 45 - SUMER campaign #2 - Detection of waves in the solar atmosphere

(11/13; 11/15), Teriaca et al., Disc CH or North or South pole CH

HOP 47 - SUMER campaign #11- Moss Observations

(11/14) S. Patsurakos

2.  G. Doschek: Observations of a polar coronal hole.

- run HPW001_FULLCCD_RAST

- point on disc in CH with as much slit as possible above limb

- run if time available within SUMER campaign constraints

3. H. P. Warren; Obtain velocity calibration observations;

- off-limb followed by disc centre rasters

- run HPW001_FULLCCD_RASTER; - run unless recently completed

4. van Driel-Gesztelyi, Baker, Culhane; On-disc Coronal Hole at limb

- multi-wavelength jet imaging for lower latitude on-disc CH

- 40 arc sec slot raster for jet velocities and light curves,

- Study HPW007_QS_SLOTW_v2, ID: 43DPW007_QS_SLOTW_060m

- observe CH interior inside and at limb when S. CH reaches limb

- run if time available within SUMER campaign

Should  suitable activity develop, give high priority to:

5. (HOP 19) Gerry Doyle – Search for Fast Magnetoacoustic Waves in AR Loops

– Loop Density Measurement

- arm_fastslot_waves and arm_loop_ne

- AR near disc centre with resolvable loops

- ideally studies run sequentially but at least on the same AR

--------------------------------------------------------------------------------------------

Week beginning 16th  November and beyond

6.  (HOP 52) Walsh, Plunkett et al - Multi-point, high cadence EUV observations of

the dynamic solar corona a) waves, b) dynamic brightenings

- joint observation with STEREO/SECCHI (also SOHO/EIT, TRACE)

- probably two three hour slots; one on 19 or 20 Nov (week # 47) and one on 29 or

30, Nov (week #48); thus on two days total; exact timing TBD soon (!)

- AR, if available, use context raster study 178 - ardiagn_hcadrast with

COOL_AR_MOVIE (ID #186);10s exposure, 40” slot

- otherwise QS at disc centre

- Study 210 : quiet_sun_studies_slot; Slot: 40", Exposure: 60s, FOV: 40" x 512"

- Study 211: quiet_sun_studies; Slit: 2", Exposure: 60s, FOV: 80" x 384"

- Overall plan for QS:

- Run quiet_sun_studies (211) before SOP for context.
    - Run quiet_sun_studies SLOT study (210) repeated N times during SOP.
    - Run quiet_sun_studies (211) after SOP for context.

7. K. Dere - Observations of a disk coronal hole

- Study kpd01_qs_1slit_55stp_1ac_60s (ID: 147); run five times,

- move pointing 55 arcsec between rasters to cover CH and surroundings.

- continue to run raster at center of CH; long observation set of one or more days

- run after SUMER campaign when suitable CH is back near disc centre

8. H. Mason, Sterling, Young -Temperature Structure of AR at the Limb

- TOO for suitable AR

- determine AR thermal structure and density as f(height) above AR core

- AR close to limb; core just inside and most structure above limb

- two/three runs of program on different days for each AR; max of three ARs

-  run CAM_AR_LIMB_v1; 2" slit, 45sec exposure, full length slit, 6' wide raster,

run time: 2.5 hours;  AS to specify SOT observation; Run week of Nov 19th

- XRT: Al/mesh and Ti/poly, short- and long-exposure pairs, XRT select exposure

time; FOV 512'' x 512'', 1x1-pixel binning, four images (one/filter) per min.

9. H. Warren: Quiet limb observations from just inside limb to well outside the limb.

- Quiet limb raster with HPW001 (v1) at East and West limbs

- one or two day period; absolute wavelength calibration; need more observations

- run with Peter Young's study "QS_atlas_off-limb"

10. J. Mariska: Limb observation for line broadening and diagnostic line ratios above the limb.

- sequence of sit-and-stare observations that can be summed; - sit-and-stare to be

repeated as several locations above the limb; 10, 20, 30 arcsec

-  raster from inside the limb to well above with relatively long exposure times

using GAD002_AR_RAST, or HPW_004_QS_RAST,  IUU_QS_SNS_001

11. (HOP 37) Ineke de Moortel – High Cadence Studies of Propagating Waves in

Coronal Loops

- context raster and high cadence slot raster; Study ID 183

- observe quiescent non-flaring loop on disc or limb

- context raster followed by repeated high-cadence slot rasters

- SOHI CDS and TRACE to co-point for high-cadence target

- run if suitable structures; de Moortel to comment on TRACE role

12.  Studies of transient brightenings in quiet Sun regions

- aimed at better understanding short timescale activity in the quiet Sun

- HPW005_QS_SLOT_60m or HPW006_QS_SLOT_120m, for slot raster movies

-  run frequently; need to assess data output/science return

13. Coronal Hole – Study of  Narrow Velocity “Plumes” – P. Young

- narrow plume-like structures seen in velocity, not in intensity maps

- was run in week of 21st Sept, assess outcome

14. Quiet Sun - Search for Small Coronal Holes – P. Young, C. DeForest

- small dark QS features seen in SECCHI/EUVI data

- may be small coronal holes

- optimum visibility in combined STEREO images

- not seen with TRACE and EIT

- about 1-3 supergranules in size and fairly common in QS.

- EIS spectra to check velocities/densities; compare with normal CH - -

- large format raster to maximise detection probability

- run: ar_velocity_map_v2 (duration: 5hr 40min)

- was run in week of 21st Sept, assess outcome

15. Quiet Sun sit-and-stare observations.

- quiet Sun short timescale activity

- IUU_QS_SNS_001, preceded by HPW_004_QS_RAST, for context